# BRD – Business Requirement Document

AI Interview Platform

Version: 1.0

– Hanoi, February 2026 –

## 1. Executive Summary

The interview preparation market currently offers various mock interview tools and question repositories; however, many candidates still struggle to identify their weaknesses, practice effectively, and evaluate their readiness for real interviews.

Existing solutions often provide generic feedback without personalized guidance, resulting in inefficient preparation, low confidence, and high interview failure rates. Many users discontinue practice after only a few sessions due to the lack of measurable progress and actionable insights.

To address these challenges, the AI Interview Platform is proposed as an intelligent interview coaching ecosystem that combines AI-driven analysis, personalized practice, actionable feedback, and progress tracking into a single platform.

The system will help users:

- Identify skill gaps based on CVs and target job descriptions

- Follow personalized interview preparation roadmaps

- Practice mock interviews with AI-generated evaluations

- Receive actionable improvement recommendations

- Measure readiness and track progress over time

The platform aims to transform interview preparation from an unstructured activity into a measurable and continuously improving learning process.

From a business perspective, the project is expected to improve interview success rates, increase user engagement and retention, and create long-term product value through personalized coaching experiences.

Key success metrics include improved interview readiness scores, increased practice completion rates, higher user retention, and stronger user satisfaction regarding feedback quality and learning effectiveness.

## 2.  Project Scope

### 2.1. Scope Overview 
 	The AI Interview Platform project aims to develop an AI-powered interview coaching system that assists users in preparing for job interviews through personalized practice, intelligent feedback, and measurable progress tracking.

### The platform focuses on improving interview readiness by helping users identify skill gaps, practice effectively, and continuously improve through AI-generated insights and recommendations.

### 2.2.  In-Scope Features

- User Management

  - User registration and authentication

  - Profile management

  - Resume/CV upload

  - Target job setup

- Skill Gap Analysis

  - CV and Job Description analysis

  - Skill gap identification

  - Readiness score generation

- AI Mock Interview

  - AI-generated interview questions

  - Mock interview sessions

  - Interview answer evaluation

  - Communication and technical assessment

- Personalized Learning Roadmap

  - Customized practice plans

  - Skill-based recommendations

  - Learning milestone tracking

- Feedback and Recommendation Engine

  - Actionable feedback generation

  - Improvement suggestions

  - Weakness identification

- Progress Tracking Dashboard

  - Readiness tracking

  - Skill improvement analytics

  - Practice history

  - Performance dashboards

### 3. Business Objectives

### 3.1. Objective Overview

The AI Interview Platform aims to improve interview preparation effectiveness by providing personalized, measurable, and AI-driven coaching experiences for job seekers.

The project focuses on increasing interview readiness, reducing ineffective preparation efforts, and improving user engagement through intelligent feedback and continuous progress tracking.

### 3.2. Primary Business Objectives

- Improve Interview Success Rate

  - Increase interview pass rates through targeted practice and AI-generated coaching

  - Improve communication, structure, and technical response quality

  - Target KPI

    - Increase estimated interview success rate from 30% to 60%

- Reduce Inefficient Preparation Time

  - Deliver personalized learning roadmaps

  - Help users focus on high-priority skill gaps

  - Target KPI

    - Increase estimated interview success rate from 30% to 60%

- Deliver Personalized Coaching Experience

  - Provide customized interview preparation experiences based on user profiles and target roles

  - Generate personalized readiness assessments

  - Target KPI

    - ≥ 80% of users clearly identify personal skill gaps

### 3.3. User-Centric Objectives

- Improve User Self-awareness

  - Help users understand strengths, weaknesses, and readiness levels

- Increase User Motivation and Confidence

  - Encourage continuous practice through measurable progress visualization

- Provide Actionable Feedback

  - Deliver specific and practical improvement recommendations

- Target KPI

  - ≥ 75% of users rate feedback as actionable and useful

### 3.4. Product Growth Objectives

- Improve User Retention

  - Increase long-term engagement and recurring platform usage

  - Target KPI

    - Increase 7-day retention rate from 40% to 70%

- Increase Practice Frequency

  - Encourage users to complete more interview practice sessions

  - Target KPI

    - Increase average sessions per user from 3 to 10

- Reduce Early User Drop-off

  - Improve onboarding and first-session engagement

  - Target KPI

    - Reduce first-session drop-off rate to below 20%

### 3.5. Operational Objectives

- Support Scalable AI Coaching

  - Deliver AI-powered coaching experiences without dependency on human interviewers

- Establish Measurable Learning Analytics

  - Track learning effectiveness, readiness improvement, and engagement metrics

### 3.6. Success Alignment

Achieving these objectives will enable the AI Interview Platform to become a scalable, data-driven interview coaching ecosystem that improves user success rates while supporting long-term product growth and user retention.

## 4. Functional Requirements

### 4.1. User Authentication & Account Management

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-001 | The system shall allow users to register using email and password authentication. | High |
| FR-002 | The system shall allow users to log in and log out securely. | High |
| FR-003 | The system shall support password reset functionality via email verification. | Medium |
| FR-004 | The system shall allow users to update personal profile information. | Medium |
| FR-005 | The system shall allow users to upload and manage resumes/CVs. | High |

### 4.2.  Job Target Configuration

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-006 | The system shall allow users to define target job positions. | High |
| FR-007 | The system shall allow users to upload or input job descriptions. | High |
| FR-008 | The system shall store target job information for personalized analysis. | Medium |

### 4.3. Skill Gap Analysis

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-009 | The system shall analyze uploaded CVs against target job descriptions. | High |
| FR-010 | The system shall identify missing skills and competency gaps. | High |
| FR-011 | The system shall generate a readiness score based on skill matching. | High |
| FR-012 | The system shall display identified strengths and weaknesses to users. | High |

### 4.4. AI Mock Interview Module

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-013 | The system shall generate AI-based interview questions based on the target role. | High |
| FR-014 | The system shall support behavioral and technical interview question categories. | High |
| FR-015 | The system shall allow users to answer interview questions in text format. | High |
| FR-016 | The system shall support voice-based interview responses in future extensible architecture. | Low |
| FR-017 | The system shall save interview session history. | Medium |
| FR-018 | The system shall evaluate interview answers using AI scoring logic. | High |

### 4.5. AI Feedback & Recommendation Engine

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-019 | The system shall provide feedback on answer clarity and structure. | High |
| FR-020 | The system shall identify weak communication patterns. | Medium |
| FR-021 | The system shall generate actionable improvement suggestions. | High |
| FR-022 | The system shall recommend improvement areas based on interview performance. | High |
| FR-023 | The system shall display detailed feedback after each interview session. | High |

### 4.6. AI Feedback & Recommendation Engine

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-024 | The system shall generate personalized interview preparation roadmaps. | High |
| FR-025 | The system shall recommend learning activities based on skill gaps. | High |
| FR-026 | The system shall allow users to track roadmap completion progress. | Medium |
| FR-027 | The system shall dynamically update recommendations based on user performance. | Medium |

### 4.7. Dashboard & Progress Tracking

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-028 | The system shall display user readiness scores over time. | High |
| FR-029 | The system shall visualize skill improvement trends. | Medium |
| FR-030 | The system shall provide practice session history tracking. | Medium |
| FR-031 | The system shall display weak skill areas requiring improvement. | High |
| FR-032 | The system shall provide overall interview preparation progress dashboards. | High |

### 4.8. Notification & Reminder Module

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-033 | The system shall send reminders for incomplete learning roadmaps. | Medium |
| FR-034 | The system shall notify users of readiness score improvements. | Low |
| FR-035 | The system shall support email-based notification delivery. | Medium |

### 4.8. Notification & Reminder Module

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-033 | The system shall send reminders for incomplete learning roadmaps. | Medium |
| FR-034 | The system shall notify users of readiness score improvements. | Low |
| FR-035 | The system shall support email-based notification delivery. | Medium |

### 4.9. Admin Management Module

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR-036 | The system shall allow administrators to manage user accounts. | Medium |
| FR-037 | The system shall allow administrators to monitor platform usage statistics. | Medium |
| FR-038 | The system shall allow administrators to manage AI question templates. | Low |
| FR-039 | The system shall provide system activity logging for administrative purposes. | Medium |

## 5. Non-functional Requirements

### 5.1. Performance Requirements

| ID | Non-functional Requirement | Priority |
| --- | --- | --- |
| NFR-001 | The system shall load main dashboard pages within 3 seconds under normal operating conditions. | High |
| NFR-002 | The system shall generate AI interview feedback within 10 seconds after answer submission. | High |
| NFR-003 | The system shall support at least 1,000 concurrent active users during Phase 1 deployment. | Medium |
| NFR-004 | The system shall maintain stable performance during peak usage periods. | High |
| NFR-005 | The system shall minimize response latency during interview practice sessions. | High |

### 5.2. Availability & Reliability Requirements

| ### ID | ### Non-functional Requirement | ### Priority |
| --- | --- | --- |
| ### NFR-006 | ### The system shall maintain a minimum uptime availability of 99%. | ### High |
| ### NFR-007 | ### The system shall automatically recover from temporary service interruptions where possible. | ### Medium |
| ### NFR-008 | ### The system shall store user progress and interview history without data loss during normal operation. | ### High |
| ### NFR-009 | ### The system shall perform automatic daily data backup processes. | ### Medium |
| ### NFR-010 | ### The system shall provide consistent AI evaluation results under similar input conditions. | ### High |

### 5.3. Security Requirements

| ID | Non-functional Requirement | Priority |
| --- | --- | --- |
| NFR-011 | The system shall require authenticated access for all registered users. | High |
| NFR-012 | The system shall encrypt user passwords and sensitive personal information. | High |
| NFR-013 | The system shall protect uploaded resumes and interview data from unauthorized access. | High |
| NFR-014 | The system shall support secure communication using HTTPS protocols. | High |
| NFR-015 | The system shall restrict administrative functions to authorized administrators only. | High |
| NFR-016 | The system shall maintain audit logs for critical system activities. | Medium |

### 5.4. Usability Requirements

| ### ID | ### Non-functional Requirement | ### Priority |
| --- | --- | --- |
| ### NFR-017 | ### The system shall provide a user-friendly and intuitive interface for first-time users. | ### High |
| ### NFR-018 | ### The system shall support responsive web design across desktop and tablet devices. | ### Medium |
| ### NFR-019 | ### The system shall minimize the number of steps required to start an interview practice session. | ### High |
| ### NFR-020 | ### The system shall present AI feedback in clear and understandable language. | ### High |
| ### NFR-021 | ### The system shall provide visual indicators for learning progress and readiness scores. | ### Medium |

### 5.5. Scalability Requirements

| ID | Non-functional Requirement | Priority |
| --- | --- | --- |
| NFR-022 | The system architecture shall support future expansion for additional AI coaching features. | Medium |
| NFR-023 | The system shall support increasing user volume without major architecture redesign. | Medium |
| NFR-024 | The platform shall support modular integration of future interview categories and learning modules. | Medium |

### 5.6. Compatibility Requirements

| ID | Non-functional Requirement | Priority |
| --- | --- | --- |
| NFR-025 | The system shall support modern web browsers including Chrome, Edge, and Firefox. | Medium |
| NFR-026 | The system shall support responsive layouts for common screen resolutions. | Medium |
| NFR-027 | The system shall maintain consistent functionality across supported browsers. | Medium |

### 5.7. Maintainability Requirements

| ID | Non-functional Requirement | Priority |
| --- | --- | --- |
| NFR-028 | The system shall support modular architecture for easier maintenance and feature enhancement. | Medium |
| NFR-029 | The system shall maintain centralized logging for troubleshooting and monitoring purposes. | Medium |
| NFR-030 | The system shall support future AI model upgrades with minimal service disruption. | Medium |

### 5.8. Compliance & Data Privacy Requirements

| ### ID | ### Non-functional Requirement | ### Priority |
| --- | --- | --- |
| ### NFR-031 | ### The system shall comply with applicable data privacy and personal data protection policies. | ### High |
| ### NFR-032 | ### The system shall inform users regarding the collection and usage of personal interview data. | ### Medium |
| ### NFR-033 | ### The system shall allow users to manage or remove personal uploaded information where applicable. | ### Medium |

## 6. Stakeholder Analysis

### 6.1. Stakeholder Overview

### The AI Interview Platform project involves multiple internal and external stakeholders who contribute to product strategy, system development, quality assurance, and end-user adoption.

### Effective stakeholder collaboration is essential to ensure successful project delivery and alignment with business objectives.

### 6.2. Stakeholder Identification

6.2.1 Internal Stakeholders

| Stakeholder | Role |
| --- | --- |
| Product Owner | Defines product vision and priorities |
| Business Analyst | Analyzes business requirements |
| Development Team | Develops system functionalities |
| UI/UX Designer | Designs user experience |
| QA/Test Team | Validates system quality |
| Project Manager | Oversees project execution |

6.2.2 External Stakeholders

| Stakeholder | Role |
| --- | --- |
| Students / Job Seekers | Primary end users |
| Career Mentors | Provide interview expertise |
| Recruiters / HR | Contribute hiring expectations |
| Universities | Potential academic partners |
| Investors / Sponsors | Support business direction |

### 6.3. Stakeholder Roles & Responsibilities

| Stakeholder | Responsibilities | Interest Level | Influence Level |
| --- | --- | --- | --- |
| Product Owner | Product direction and requirement approval | High | High |
| Business Analyst | Requirement analysis and documentation | High | High |
| Development Team | System implementation | High | Medium |
| QA Team | System testing and validation | Medium | Medium |
| End Users | Platform usage and feedback | High | Medium |
| Sponsors | Strategic oversight and funding | Medium | High |

### 6.4. Power–Interest Analysis

| Stakeholder | Power | Interest | Strategy |
| --- | --- | --- | --- |
| Product Owner | High | High | Manage Closely |
| Business Analyst | High | High | Manage Closely |
| Development Team | Medium | High | Keep Engaged |
| End Users | Medium | High | Keep Engaged |
| Sponsors | High | Medium | Keep Satisfied |
| Universities | Low | Medium | Monitor |

### 6.5. Communication Strategy

| Stakeholder | Communication Method | Frequency |
| --- | --- | --- |
| Product Owner | Requirement review meetings | Weekly |
| Development Team | Sprint discussions | Weekly |
| QA Team | Defect review meetings | Weekly |
| End Users | Feedback collection sessions | Per testing phase |
| Sponsors | Project progress reports | Monthly |

### 6.1. Stakeholder Risks & Concerns

| Stakeholder | Concern |
| --- | --- |
| End Users | AI feedback quality and usefulness |
| Development Team | AI integration complexity |
| Product Owner | User retention challenges |
| Sponsors | Product monetization uncertainty |
| QA Team | Difficulty validating AI-generated outputs |

### 7. Assumptions and Constraints

### 7.1. Assumptions Overview

The following assumptions and constraints are identified to support project planning, requirement definition, and scope management for the AI Interview Platform.

These assumptions are considered valid during the current project phase unless otherwise revised by stakeholders.

### 7.2. Business Assumptions

| ID | Assumption |
| --- | --- |
| ASM-001 | Users are willing to use AI-generated interview feedback for self-improvement. |
| ASM-002 | There is increasing demand for personalized interview preparation solutions. |
| ASM-003 | Users are motivated to improve interview performance through repeated practice sessions. |
| ASM-004 | Stakeholders will provide timely approvals and requirement clarifications. |

### 7.3. Technical Assumptions

| ID | Assumption |
| --- | --- |
| ASM-005 | AI services will provide sufficiently accurate interview analysis and evaluation. |
| ASM-006 | Users have stable internet access for platform usage. |
| ASM-007 | The selected technology stack can support projected system usage during Phase 1. |
| ASM-008 | External AI services and APIs will remain accessible throughout development and operation. |

### 7.4. Operational Assumptions

| ### ID | ### Assumption |
| --- | --- |
| ### ASM-009 | ### The development team possesses sufficient technical capabilities for AI feature implementation. |
| ### ASM-010 | ### QA and testing activities will be conducted continuously during development cycles. |
| ### ASM-011 | ### Initial infrastructure can support expected user traffic during early deployment phases. |

### 7.5. Project Constraints

7.5.1 Time Constraints

| ID | Constraint |
| --- | --- |
| CON-001 | The project must align with the academic project timeline. |
| CON-002 | Phase 1 delivery will focus only on core interview preparation features. |

7.5.2 Resource Constraints

| ID | Constraint |
| --- | --- |
| CON-003 | The project is developed by a student team with limited development resources. |
| CON-004 | Budget limitations may restrict infrastructure scalability and AI service usage. |

7.5.3 Technical Constraints

| ID | Constraint |
| --- | --- |
| CON-005 | Real-time voice interview processing is not included in Phase 1 scope. |
| CON-006 | Multi-language interview support is excluded from the initial release. |
| CON-007 | AI feedback quality depends on third-party AI model capabilities. |

7.5.4 Operational Constraints

| ID | Constraint |
| --- | --- |
| CON-008 | User testing participation may vary depending on academic schedules. |
| CON-009 | Requirement changes during development may impact delivery timelines. |

### 7.6. Risk Considerations

| Risk Area | Potential Impact |
| --- | --- |
| AI Evaluation Accuracy | Reduced user trust |
| User Retention Challenges | Lower engagement and product growth |
| Limited Development Resources | Delayed delivery |
| Third-party AI Dependency | System instability risks |
| Scope Expansion | Timeline and workload increase |

### 8. Glossary

| Term | Definition |
| --- | --- |
| AI Interview Platform | An AI-powered interview coaching system designed to help users prepare for job interviews through personalized practice and feedback. |
| AI-generated Feedback | Automated feedback produced by AI models to evaluate interview answers and provide improvement suggestions. |
| Mock Interview | A simulated interview session used for practice and interview preparation. |
| Skill Gap | The difference between a user’s current skills and the required skills for a target job position. |
| Readiness Score | A calculated score representing a user’s overall interview preparedness level. |
| Personalized Learning Roadmap | A customized interview preparation plan generated based on user performance and skill gaps. |
| Interview Evaluation | The process of assessing interview answers based on predefined criteria such as clarity, structure, and relevance. |
| Behavioral Interview | A type of interview focused on evaluating soft skills, communication, and past experiences. |
| Technical Interview | A type of interview focused on assessing technical knowledge and problem-solving abilities. |
| User Retention | The percentage of users who continue using the platform over a specific period of time. |
| KPI (Key Performance Indicator) | Measurable metrics used to evaluate project or product success. |
| AI Model | A machine learning or language model used to generate interview questions, evaluations, and recommendations. |
| Dashboard | A visual interface displaying user progress, analytics, and readiness information. |
| Recommendation Engine | A system component responsible for generating personalized suggestions and learning recommendations. |
| Progress Tracking | The process of monitoring user improvement and learning activities over time. |
| User Engagement | The level of user interaction and activity within the platform. |
| Practice Session | A single interview preparation activity completed by a user. |
| Authentication | The process of verifying user identity before granting system access. |
| Authorization | The process of controlling user permissions and access rights within the system. |
| Scalability | The system’s ability to handle increasing numbers of users or workloads without significant performance degradation. |
| Availability | The percentage of time the system remains operational and accessible to users. |
| Uptime | The amount of time the platform remains continuously operational without interruption. |
| API (Application Programming Interface) | A mechanism allowing communication between the platform and external systems or services. |
| Third-party AI Service | External AI providers or APIs integrated into the platform to support AI functionalities. |
| Data Privacy | The protection and proper handling of users’ personal and interview-related information. |
| Concurrent Users | Multiple users accessing and using the system simultaneously. |
| Scope Creep | Uncontrolled expansion of project scope without proper approval or impact analysis. |
| Stakeholder | Any individual or group affected by or involved in the project. |
| Functional Requirement (FR) | A requirement describing what the system must do. |
| Non-functional Requirement (NFR) | A requirement describing system quality attributes such as performance, security, or usability. |
| Phase 1 | The initial release stage of the AI Interview Platform focusing on core functionalities. |
| End User | The primary user who interacts directly with the system, such as students or job seekers. |